Project Management Roadmap - Monitoring Jaringan Sederhana (Docker-First)

Tujuan Proyek:
Membangun aplikasi monitoring jaringan berbasis Flask + MySQL yang seluruh infrastrukturnya berjalan menggunakan Docker.

Minggu 1 - Inisiasi & Setup

Prioritas: High

Status: ☐ To Do   ⏳  In Progress   ✅ Done

Checklist:

✅ Buat GitHub Repository

✅ Susun struktur proyek

✅ Install Docker dan Docker Compose

✅ Buat Dockerfile Flask

✅ Buat docker-compose.yml

✅ Flask dan MySQL berjalan dalam container

Target Output: docker compose up berhasil menjalankan seluruh stack

Minggu 2 - Database & CRUD Host

Prioritas: High

Status: ⚪ To Do   ⏳  In Progress   ✅ Done

Checklist:

✅ Desain database

✅ Buat tabel hosts

✅ Tambah host

✅ Edit host

✅ Hapus host

✅ Daftar host

Target Output: CRUD host berfungsi penuh

Minggu 3 - Monitoring Dasar

Prioritas: High

Status: ☐ To Do   ⏳  In Progress   ✅ Done

Checklist:

✅ Implementasi ping host

✅ Status online/offline

✅ Menampilkan latency

✅ Validasi input host

Target Output: Host dapat dimonitor secara manual

Minggu 4 - Logging

Prioritas: High

Status: ☐ To Do   ⏳  In Progress   ✅ Done

Checklist:

✅ Buat tabel logs

✅ Simpan hasil monitoring

✅ Tampilkan histori monitoring

✅ Filter histori

Target Output: Riwayat monitoring tersimpan

Minggu 5 - Monitoring Otomatis

Prioritas: Medium

Status: ☐ To Do   ⏳  In Progress   ✅ Done

Checklist:

✅ Scheduler/background worker

✅ Monitoring berkala

✅ Penyimpanan log otomatis

Target Output: Monitoring berjalan tanpa interaksi pengguna

Minggu 6 - Dashboard & Statistik

Prioritas: Medium

Status: ☐ To Do   ⏳  In Progress   ✅ Done

Checklist:

✅ Total host

✅ Host online

✅ Host offline

✅ Perhitungan uptime

Target Output: Dashboard menampilkan statistik utama

Minggu 7 - Visualisasi Data

Prioritas: Medium

Status: ☐ To Do   ⏳  In Progress   ✅ Done

Checklist:

☐ Integrasi Chart.js

☐ Grafik uptime

☐ Grafik response time

Target Output: Data monitoring divisualisasikan

Minggu 8 - Notifikasi Telegram

Prioritas: Low

Status: ☐ To Do   ⏳  In Progress   ✅ Done

Checklist:

☐ Buat bot Telegram

☐ Notifikasi host down

☐ Notifikasi host online kembali

Target Output: Alert otomatis tersedia

Minggu 9 - Hardening & Deployment

Prioritas: Medium

Status: ☐ To Do   ⏳  In Progress   ✅ Done

Checklist:

☐ Environment variables

☐ Docker volumes

☐ Backup database

☐ Testing deployment

Target Output: Aplikasi siap dipublikasikan

Minggu 10 - Dokumentasi Portofolio

Prioritas: High

Status: ☐ To Do   ⏳  In Progress   ✅ Done

Checklist:

☐ README lengkap

☐ Diagram arsitektur

☐ Screenshot fitur

☐ Panduan instalasi

Target Output: Portofolio siap ditampilkan ke HR/Dosen

Milestone Utama

✅ M1: Docker Stack Berjalan

✅ M2: CRUD Host Selesai

✅ M3: Monitoring Berjalan

✅  M4: Logging Berjalan

✅ M5: Dashboard Aktif

☐ M6: Notifikasi Telegram Aktif

☐ M7: Portofolio Siap Publikasi

ss

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 

token